CLINIC MANAGEMENT SYSTEM

Software Requirements & Project Blueprint

Version 1.0 February 2026 Prepared for: Clinic Administration Document Type: SRS + Project Plan

# 1. Introduction

## 1.1 Purpose

This document serves as the Software Requirements Specification (SRS) and project blueprint for the Clinic Management System (CMS). The CMS is a web-based application designed to digitize and streamline the operations of a small local clinic, replacing inefficient paper-based workflows with a secure, centralized digital platform.

## 1.2 Problem Statement

Core Problem Build a web-based system that helps a clinic manage patients, appointments, medical records, and billing efficiently.

The clinic currently faces four critical operational challenges:

- Paper-based records — prone to loss, damage, and inaccessibility

- Missed appointments — no automated reminders or scheduling visibility

- Manual billing — error-prone invoicing with no payment tracking

- No patient history tracking — doctors lack immediate access to prior visits

## 1.3 Scope

The CMS will serve four stakeholder groups, and every feature is designed to directly benefit one or more of them:

| Stakeholder | Primary Needs | Key Modules |
| --- | --- | --- |
| Doctor | View patient history, add medical notes | Patient Records, Appointments |
| Receptionist | Register patients, book appointments | Patient Mgmt, Appointment System |
| Patient | Book appointments, receive invoices | Appointments, Billing |
| Clinic Owner | Monitor revenue and clinic performance | Reports, Billing |

# 2. Functional Requirements

## 2.1 User Management

The system shall provide secure, role-based authentication to ensure each user type accesses only the data and features relevant to their role.

- The system shall allow an Admin to create, update, and deactivate user accounts.

- The system shall enforce role-based access control with three roles: Admin, Doctor, and Receptionist.

- The system shall require email and password login with hashed credential storage.

- The system shall log out inactive sessions after 30 minutes.

## 2.2 Patient Management

The system shall maintain a complete and accurate digital record for every patient registered at the clinic.

- The system shall allow a Receptionist to register a new patient with a unique Patient ID.

- The system shall allow a Receptionist to update patient personal and contact information.

- The system shall allow a Doctor to add, view, and update medical notes for any patient.

- The system shall display a chronological medical history for each patient visit.

- The system shall validate required fields: full name, date of birth, contact number, and national ID.

## 2.3 Appointment System

The system shall provide a real-time scheduling interface to eliminate double-bookings and missed appointments.

- The system shall allow a Receptionist to book an appointment by selecting doctor, date, and available time slot.

- The system shall display only available time slots based on doctor schedule and existing bookings.

- The system shall allow a Receptionist to cancel or reschedule an existing appointment.

- The system shall send an automated email reminder to the patient 24 hours before their appointment.

- The system shall flag and prevent double-booking of the same time slot.

## 2.4 Billing Module

The system shall automate invoice generation and track payment status to eliminate manual billing errors.

- The system shall auto-generate an invoice upon appointment completion.

- The system shall allow a Receptionist to add line items (consultation fee, procedures, medication) to an invoice.

- The system shall track payment status as: Pending, Paid, or Overdue.

- The system shall allow generation of a PDF copy of any invoice.

- The system shall apply and display applicable taxes and discounts on invoices.

## 2.5 Reports Module

The system shall generate reports to help the Clinic Owner monitor performance and make informed decisions.

- The system shall generate a daily revenue report showing total income, paid, and outstanding amounts.

- The system shall generate appointment statistics by doctor, date range, and status.

- The system shall export all reports to PDF and Excel formats.

- The system shall display a dashboard summary of today's appointments, revenue, and new patients.

# 3. Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | Page load response time | < 2 seconds |
| Security | Password storage | Bcrypt hashed, never plain text |
| Security | Data transmission | HTTPS / TLS 1.2+ enforced |
| Security | Session management | JWT tokens with 30-min expiry |
| Reliability | System uptime | 99.5% availability |
| Backup | Automated database backup | Daily at 02:00 AM |
| Backup | Full snapshot | Weekly, retained for 4 weeks |
| Backup | Backup storage | Cloud (AWS S3 or equivalent) |
| Scalability | Patient records | Support up to 50,000 records |
| Usability | UI training time | New receptionist productive in < 1 hour |
| Compliance | Data privacy | Patient data encrypted at rest |

# 4. High-Level System Architecture

## 4.1 Architecture Overview

The CMS follows a standard three-tier web architecture, ensuring separation of concerns, maintainability, and scalability.

| Frontend Layer | Backend Layer | Database Layer |
| --- | --- | --- |
| • React.js / HTML5 • Responsive UI • Role-based views • REST API calls | • Node.js + Express • Business logic • Authentication (JWT) • API endpoints | • PostgreSQL / MySQL • Patient records • Appointments • Billing data |

## 4.2 Technology Stack

| Component | Technology | Justification |
| --- | --- | --- |
| Frontend | React.js + Tailwind CSS | Component-based, fast rendering, responsive |
| Backend | Node.js + Express.js | Lightweight, REST-friendly, large ecosystem |
| Database | PostgreSQL | Relational integrity for medical/billing data |
| Authentication | JWT + Bcrypt | Stateless auth, secure password hashing |
| File Storage | AWS S3 / Cloudinary | PDF invoices and document uploads |
| Deployment | Cloud (AWS / Heroku) | As per constraint: cloud hosting only |
| Version Control | Git + GitHub | Collaboration, CI/CD pipeline |

# 5. Data Management Strategy

## 5.1 Core Data Entities

| Entity | Key Fields | Relationships |
| --- | --- | --- |
| Patient | patient_id (PK), full_name, dob, phone, national_id, created_at | Has many Appointments, MedicalRecords, Invoices |
| User (Staff) | user_id (PK), email, password_hash, role, is_active | Doctor has many Appointments |
| Appointment | appt_id (PK), patient_id (FK), doctor_id (FK), date, time_slot, status | Belongs to Patient and Doctor |
| MedicalRecord | record_id (PK), patient_id (FK), doctor_id (FK), notes, visit_date | Belongs to Patient and Doctor |
| Invoice | invoice_id (PK), patient_id (FK), appt_id (FK), total, status, due_date | Belongs to Patient and Appointment |
| InvoiceItem | item_id (PK), invoice_id (FK), description, quantity, unit_price | Belongs to Invoice |

## 5.2 Data Integrity Rules

- Patient ID: auto-generated, unique, non-null, never reused after deletion

- Date fields: validated to ISO 8601 format (YYYY-MM-DD)

- Phone numbers: validated against regional format regex

- Invoice totals: server-side calculated — never trusted from client

- Appointment time slots: unique constraint on (doctor_id, date, time_slot)

## 5.3 Security Controls

- All passwords stored using Bcrypt with salt rounds ≥ 12

- Role-based access enforced at API middleware level, not just UI

- Sensitive patient data encrypted at rest using AES-256

- All API endpoints served over HTTPS only

- Database access restricted to backend service — no direct client access

## 5.4 Backup Strategy

- Daily automated database backup at 02:00 AM (off-peak hours)

- Weekly full data snapshot retained for 4 weeks before rotation

- All backups uploaded to cloud storage (AWS S3) with versioning enabled

- Monthly backup restoration test to verify data integrity

## 5.5 Scalability Design

- Database indexing on patient_id, appointment date, and doctor_id for fast lookups

- Pagination enforced on all list endpoints (max 50 records per page)

- Stateless backend allows horizontal scaling via load balancer

- Read-heavy queries cached using Redis (appointment availability checks)

# 6. Development Plan

## 6.1 Project Phases

| Phase | Activities | Duration | Deliverable |
| --- | --- | --- | --- |
| Phase 1: Requirements | Finalize SRS, stakeholder sign-off, wireframes | Week 1–2 | Approved SRS document |
| Phase 2: Database Design | ER diagram, schema creation, seed data | Week 3 | Deployed database schema |
| Phase 3: API Development | REST endpoints, auth, business logic, unit tests | Week 4–6 | Tested API with docs |
| Phase 4: Frontend UI | React components, forms, dashboards, responsive design | Week 7–9 | Working web application |
| Phase 5: Testing | Integration tests, UAT with clinic staff, bug fixing | Week 10–11 | Test report, sign-off |
| Phase 6: Deployment | Cloud deployment, CI/CD pipeline, go-live checklist | Week 12 | Live production system |

# 7. Testing Plan

## 7.1 Testing Levels

| Test Type | What is Tested | Test Cases | Owner |
| --- | --- | --- | --- |
| Unit Testing | Individual functions in isolation | Appointment slot logic, billing calculation totals, date validation, password hashing | Developer |
| Integration Testing | Cross-module data flow | Booking appointment updates DB; completing appointment triggers invoice; login sets role session | Developer |
| System Testing | End-to-end full workflow | Add patient → Book appointment → Doctor adds notes → Generate invoice → Mark paid | QA Lead |
| UAT (User Acceptance) | Real-world usability with actual clinic staff | Receptionist registers 5 patients in 10 min; Doctor updates notes within 2 clicks | Doctor + Receptionist |
| Performance Testing | Load and response time | 50 concurrent users, all pages < 2 seconds, API endpoints < 500ms | QA Lead |
| Security Testing | Auth and access control | SQL injection attempts, role bypass attempts, HTTPS enforcement, session expiry | Developer |

# 8. GitHub Repository Standards

## 8.1 Repository Structure

Required Repository Contents Every professional project repository should include these elements for clarity, collaboration, and evaluation.

- README.md — Project overview, setup instructions, environment variables, and live demo link

- Architecture diagram — Visual showing Frontend → API → Database data flow

- API documentation — All endpoints with method, URL, request body, and response examples (use Swagger or Postman collection)

- Screenshots — Annotated screenshots of each major module (patient list, appointment calendar, invoice, dashboard)

- Live demo link — Deployed URL with demo credentials (read-only role)

## 8.2 Reflection Section (Required in README)

Every strong project includes honest reflection. Your README should include a section addressing:

- Challenges Faced — Describe 2–3 real technical or design problems you encountered

- How You Solved Them — Explain the specific approach, library, or design pattern you used

- What You Would Improve — If given more time or budget, what would you add or redesign?

| Challenge Example | Solution Approach |
| --- | --- |
| Preventing double-booking under concurrent requests | Database-level unique constraint on (doctor_id, date, time_slot) + transaction locking |
| Role-based UI rendering without code duplication | React context with role-aware component wrappers |
| PDF invoice generation server-side | Used Puppeteer to render HTML templates to PDF |
| Appointment reminder emails at scale | Queued via Bull (Redis) with a cron job — avoids blocking API |

# 9. Constraints & Assumptions

## 9.1 Constraints

- Budget: Fixed project budget — open-source tools preferred; no paid API dependencies unless critical

- Hosting: Cloud hosting only (no on-premise server infrastructure)

- Timeline: 12-week delivery schedule from project kickoff

- Team size: 1–3 developers; tasks must be parallelizable by module

## 9.2 Assumptions

- Clinic has reliable internet connectivity for web-based access

- All clinic staff will receive a minimum of 1 hour of onboarding training

- Patient SMS reminders are out of scope for version 1.0 (email only)

- Multi-clinic (franchise) support is out of scope for version 1.0

- The system will initially support a single doctor schedule model

# 10. Summary Checklist

Use this checklist to verify project completeness before submission or handover:

| Area | Item | Status |
| --- | --- | --- |
| Requirements | Problem statement defined | ✓ Complete |
| Requirements | Stakeholders identified | ✓ Complete |
| Requirements | Functional requirements documented | ✓ Complete |
| Requirements | Non-functional requirements documented | ✓ Complete |
| Design | System architecture defined | ✓ Complete |
| Design | Technology stack selected | ✓ Complete |
| Design | Database schema designed | ✓ Complete |
| Planning | 6-phase development plan | ✓ Complete |
| Quality | Testing plan (Unit/Integration/UAT) | ✓ Complete |
| Data | Backup and security strategy | ✓ Complete |
| GitHub | README + Architecture + API docs | ⬜ Pending (during dev) |
| GitHub | Reflection section | ⬜ Pending (post-dev) |
| Deployment | Cloud hosting + live demo | ⬜ Pending (Phase 6) |

Clinic Management System — SRS v1.0 | Confidential